Sprint #0 Planning

**Group Name:** 9.MON-1530-3

**GitHub (Repository):** [link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion (Backlog):** [link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=3ca2c6bf1b3c4d67958a2078120e4a15)

**Discord (Communication):** [link](https://discord.gg/eTbfuEH)

**Date:** July 31

**Scrum Master:** Aren Carter Balgos (s3728378)

**Development Team:** Aren Balgos (s3728738)

* Kobe Friswell (s3783258)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)
* Yong Xing Zhang (s3604253)

# **Sprint Goal** & Sprint Duration

**Sprint Duration:** 2 weeks (August 1 - August 13)

**Sprint Goal:** During this Sprint, we’re setting up the structure of our project. The core of the project and its User Stories. The Product Backlog/Sprint Backlog is being set up this Sprint as well as future Sprint plans.

During the Sprint, the project base is going to be set up from the project framework and database to the base of the project’s frontend by the development team.

## Team Member’s task-list:

* **Aren Balgos (s3728738):**
  + Document Sprint Planning/Sprint Retrospective/Sprint Review/Scrum Meetings
  + Set up Notion Product Backlog & Sprint Backlog
* **Kobe Friswell (s3783258) & Connor Hutchinson (s3544152)**
  + Set up Database
  + Set up Project Framework
* **Rian Lenjik (s3786798)**
  + Set up generic Login/Signup/index webpages
* **Yong Xing Zhang (s3604253)**
  + Write Definition of Done for Sprint 1 & 2 Product backlog items
  + Write Acceptance Criteria/Tests based on User Stories

**Git Repository:** [Link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion:** [Link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=509cfcccf95b43db9b6226c4b96c01d5)

# Sprint Vision & Estimation in Story Points

The user stories that will be committed to the sprint backlog are the following:

**User Stories:**

1. As a customer user, I want to be able to **log in** so that I can book an appointment (1 story point)
2. As a new user, I want to be able to **create an account** so that I have access to the appropriate system (2 story points)
3. As a business owner, I want to be able to **sign up** so that I can provide my clients with a booking function (2 story points)
4. As a business owner, I want to be able to **have a variety of login account types** so that we can manage who has control over set features, such as our admin, employees and customers. (1 story point)
5. As a customer, I want to be able to **easily navigate the website** so that I know how to use the website (3 story points)

For the sprint, we only wish to have a framework but don’t intend to have any functionalities for now. For now, only a web page and its backend will be set up.