Sprint #1 Planning

**Group Name:** 9.MON-1530-3

**GitHub (Repository):** [link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion (Backlog):** [link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=3ca2c6bf1b3c4d67958a2078120e4a15)

**Discord (Communication):** [link](https://discord.gg/eTbfuEH)

**Date:** August 17th

**Scrum Master:** Yong Xing Zhang (s3604253)

**Development Team:**

* Aren Balgos (s3728738)
* Kobe Friswell (s3783258)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)
* Aren Carter Balgos (s3728378)

# **Sprint Goal** & Sprint Duration

**Sprint Duration:** 2 weeks (August 17 - August 31)

**Sprint Goal:**

In this sprint, we will get the main functionality of the website undergoing, namely the booking/cancellation of appointments as well as create new pages for the display of booking histories and user account information.

**Team Member’s task-list:**

* **Aren Balgos (s3728738):**
  + **Create Design Mockup for Web App**
* **Kobe Friswell (s3783258)** 
  + **Test the customer Login API and error handling**
* **Connor Hutchinson (s3544152)**
  + **Implement Create and Delete Booking Function**
* **Rian Lenjik (s3786798)**
  + **Create Page to Book Appointments**
* **Yong Xing Zhang (s3604253)**
  + **Complete the sprint documents**

**Git Repository:** [Link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3.git)

**Notion:** [Link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=509cfcccf95b43db9b6226c4b96c01d5)

# 

# Sprint Vision & Estimation in Story Points

The user stories that will be committed to the sprint backlog are the following:

**User Stories:**

1. As a user, I want to **book appointments** so I can plan ahead of time

**Story points: 2**

1. As a customer, I want to see the **history of my bookings** so I have a record of all previous appointments to check back on

**Story points: 3**

1. As a customer, I want to be able to **edit all my details** so that I can make arrangements for upcoming work.

**Story points: 2**

1. As a customer I want to **cancel the appointments** I made previously so that I don't accidentally make clashing schedules

**Story points: 2**