Team Meeting Minutes – Sep 7

**Date:** Monday, Sep 7th

**Location:** Discord & MS

**Time:** 3:300pm – 6:00pm

**Meeting Called By:**) Homy (Tutor)

**Participants:**

* Aren Balgos (s3728738)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)
* Kobe Friswell (s3783258)
* Yong Xing Zhang (s3604253)

# Agenda

* Discuss tasks allocation for sprint 2
* Discuss the problems we had in the previous sprint and possible fixes
* Discussed the features likely to implement during the current sprint
  + Make the site more user friendly
  + Implement sign up function
  + Implement the Login function
  + Create some dummy data for services and employees

# Other Notes

* Sprint 2 starting this today
* Decide to create a drop-down list of different type of account for testing purpose, will change back when the website is functioning properly
* Some sample users and services should be hardcoded so there is something to select
* People are having quite of assignments to be due by this week, which could affect the progression of the current sprint