Sprint #2 Retrospective

**Group Name:** 9.MON-1530-3

**GitHub (Repository):** [link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion (Backlog):** [link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=3ca2c6bf1b3c4d67958a2078120e4a15)

**Discord (Communication):** [link](https://discord.gg/eTbfuEH)

**Date:**  Sep 18

**Scrum Master:**Yong Xing Zhang (s3604253)

**Development Team:**

* Aren Balgos (s3728738)
* Kobe Friswell (s3783258)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)

# **Things That Went Well**

During the sprint, all team members worked together to slowly catch up to the Tutor’s expectations. We managed to complete the fundamental parts of the website which includes signing up accounts, login, and booking appointments as well as the majority of the web design layout.

**Things That Could Have Gone Better**

Less work has been done from us by the first week as everyone’s got assignments from other courses to finish, but we managed to catch up in the second week. Connor accidentally pushed ‘develop’ branch to ‘master’ when merging his own branch. Left as is as was at the end of sprint 1.

# **Things That Surprised Us**

We didn’t know that we can implement the admin function without having a completed login function in place, it turned out that we can just hard code the admin account first

# **Lessons Learned**

We didn’t manage to fully follow the Tutor’s instructions from last week, as he wants us to get the admin feature completed first but instead we kinda shifted our priority to things like login function which slowed down the progression of the sprint

# **Final Thoughts**

Overall we have made quite a lot of progression under the current sprint in terms of general features.