Team Meeting Minutes – Sep 21

**Date:** Monday, Sep 14th

**Location:** Discord & MS

**Time:** 2:30pm – 5:00pm

**Meeting Called By:**) Homy (Tutor)

**Participants:**

* Aren Balgos (s3728738)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)
* Kobe Friswell (s3783258)
* Yong Xing Zhang (s3604253)

# Agenda

* Discuss about booking page merging issue
* Discuss everything required for milestone 2
* Discuss with tutor the top prioritised task for current sprint
* Demonstrate the site to the tutor for feedbacks

# Other Notes

* Failed to reach the goal set by the Tutor as Admin features are not completed
* Front end appointments time slot will be modified base on Tutor’s suggestion
* There are quite a lot to be done by this sprint
  + JWT for login, registration
  + Json web token for session and registration
  + Admin feature: Adding / edit employees and services
  + Employee roster
  + Booking history for customers