Sprint #3 Planning

**Group Name:** 9.MON-1530-3

**GitHub (Repository):** [link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion (Backlog):** [link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=3ca2c6bf1b3c4d67958a2078120e4a15)

**Discord (Communication):** [link](https://discord.gg/eTbfuEH)

**Date:** Sep 21

**Scrum Master:**

* Yong Xing Zhang (s3604253)

**Development Team:**

* Aren Balgos (s3728738)
* Kobe Friswell (s3783258)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)

# **Sprint Goal & Sprint Duration**

**Sprint Duration:** 2 weeks (September 21 - October 5 )

**Sprint Goal:**

During this sprint we will be shifting our priorities to the completion of Admin features including booking history, add employees to the database, add services, and lastly add roster. We will also be implementing JWT login, registration, Json web token for both front-end and back-end as well as doing minor changes for the front-end in regards to the timeslot of booked appointments.

## **Team Member’s task-list:**

* **Aren Balgos (s3728738):**
  + Customers can view Booking History & upcoming appointments
* **Kobe Friswell (s3783258)** 
  + JWT Implementation
* **Connor Hutchinson (s3544152)**
  + Admin's can add/edit employee roster
  + Admin's can add/edit services to Employees
  + Admin's can add/edit or remove Employees
  + Change radio buttons into full buttons (based on availability)
* **Rian Lenjik (s3786798)**
  + Cleanup frontend based on Tutor’s instructions
  + Employee's can view upcoming/cancelled appointments
* **Yong Xing Zhang (s3604253)**
  + Write sprint docs for the current sprint
  + Keep track of weekly scrum meetings
  + Document the communication log

**Git Repository:** [Link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion:** [Link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=509cfcccf95b43db9b6226c4b96c01d5)

# **Estimation in Story Points**

* Customers can view Booking History & upcoming appointments
  + 2
* JWT Implementation
  + 2
* Admin's can add/edit employee roster
  + 1
* Admin's can add/edit services to Employees
  + 1
* Admin's can add/edit or remove Employees
  + 1
* Change radio buttons into full buttons (based on availability)
  + 1
* Cleanup frontend based on Tutor’s instructions
  + 2
* Employee's can view upcoming/cancelled appointments
  + 2