Sprint #2 Planning

**Group Name:** 9.MON-1530-3

**GitHub (Repository):** [link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion (Backlog):** [link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=3ca2c6bf1b3c4d67958a2078120e4a15)

**Discord (Communication):** [link](https://discord.gg/eTbfuEH)

**Date:** Sep 7

**Scrum Master:**

* Yong Xing Zhang (s3604253)

**Development Team:**

* Aren Balgos (s3728738)
* Kobe Friswell (s3783258)
* Connor Hutchinson (s3544152)
* Rian Lenjik (s3786798)

# **Sprint Goal & Sprint Duration**

**Sprint Duration:** 2 weeks (September 7 - September 18)

**Sprint Goal:**

During this Sprint, our plan is to keep making refinements from the previous sprint as well as a couple of new features. We will be slowly catching up with the progression of the project as the work we have accomplished mismatches the tutor’s expectations.

## **Team Member’s task-list:**

* **Aren Balgos (s3728738):**
  + Make the Login page more user friendly
  + Make the Home page more user friendly
  + Make Signup page more user friendly
* **Kobe Friswell (s3783258)** 
  + Implement Signup function
  + Implement the Login function
* **Connor Hutchinson (s3544152)**
  + Finalize booking page and functionality
  + Create back-end services and employee samples
* **Rian Lenjik (s3786798)**
  + Make booking pages more user friendly
* **Yong Xing Zhang (s3604253)**
  + Write sprint docs for the current sprint
  + Keep track of weekly scrum meetings
  + Document the communication log

**Git Repository:** [Link](https://github.com/RMIT-SEPT/majorproject-9-mon-1530-3)

**Notion:** [Link](https://www.notion.so/58ccc2f443be4baca3503692c7356ed5?v=509cfcccf95b43db9b6226c4b96c01d5)

# **Estimation in Story Points**

* Make website pages more user friendly
  + 2
* Finalize booking page and functionality
  + 2
* Signup function
  + 2
* Login function
  + 1
* Create dummy data
  + 1